From: Meiqi Zhao <meiq@pdx.edu>

To: <Gomathy Venkata Krishnan>, <Ryan Bornhorst>, <Dustin Schnelle>

Bcc: me

Subject: Weekly Progress Report “Week 4/16/18 thru 4/20/18: Capstone Project”

Accomplishments From the Week:

----------------------------------------------------------------------------

1. Analyzing formal verification code provided by Galois
2. Upload aes128 bitstream to development board
3. Working on testbench for aes128

Goals For the Coming Week:

----------------------------------------------------------------------------

1. Troubleshoot the papilio
2. Complete the testbench for aes128
3. Try to create the Verilog for aes128
4. Researching SHA1 openssl

Issues:

----------------------------------------------------------------------------

can’t load bitstream onto Papilio